Open-Source Contribution Tracker and Recommendation System for Beginner Developers

A CAPSTONE PROJECT REPORT

Submitted in the partial fulfilment for the Course of

CSA1012	Software Engineering

to the award of the degree of

BACHELOR OF ENGINEERING

IN

# ARTIFICIAL INTELLIGENCE AND DATA SCIENCE

Submitted by

T. Niranjan Kumar (192473007)

Under the Supervision of

Dr. K. Anita Davamani

# SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

July-2026

INDEX

| S.No | Particulars | Page No. |
| --- | --- | --- |
| 1 | Project Vision and Stakeholders | 3 |
| 2 | Create Epics and User Stories | 5 |
| 3 | Define Acceptance Criteria | 8 |
| 4 | Prioritize the Product Backlog | 10 |
| 5 | Plan the Sprint Backlog | 12 |
| 6 | Estimate Effort Using Story Points | 15 |
| 7 | Present the Sprint Goal and Expected Deliverables | 17 |
| 8 | Overall Conclusion | 18 |
| 9 | References | 18 |

1. Project Vision and Stakeholders

1.1 Project Vision

Vision Statement

The vision of the Open-Source Contribution Tracker and Recommendation System for Beginner Developers is to develop an intelligent web-based platform that helps beginner developers discover suitable open-source projects, monitor their GitHub contributions, and improve their software development skills through real-world collaborative coding.

The system aims to simplify the contribution process by recommending projects based on programming skills, tracking commits, pull requests, and issues, and providing personalized dashboards that help users measure their progress. It also enables mentors to guide students effectively and encourages continuous learning through practical experience.

1.2 Project Objectives

The objectives of the proposed system are:

- Recommend beginner-friendly open-source projects.

- Connect with GitHub to retrieve contribution details.

- Track commits, pull requests, issues, and repositories.

- Display contribution statistics through dashboards.

- Help mentors monitor student progress.

- Improve practical coding skills.

- Encourage participation in open-source communities.

- Build a professional GitHub portfolio.

1.3 Stakeholder Identification

The following stakeholders are involved in the development and successful implementation of the proposed system.

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Beginner Developer | Primary User | Registers, contributes to projects, and tracks progress. |
| Mentor | Guide | Reviews student progress and provides technical guidance. |
| Administrator | System Manager | Maintains users, projects, and overall system operations. |
| GitHub Platform | External Service | Provides repository and contribution information through APIs. |
| Open-Source Maintainer | Repository Manager | Reviews pull requests and manages repositories. |
| Educational Institution | Academic Stakeholder | Encourages students to participate in open-source development. |

1.4 Stakeholder Relationship Diagram

Insert SmartArt

MS Word → Insert → SmartArt → Relationship → Basic Radial

Figure 1.1 Stakeholder Relationship Diagram

1.5 Summary

The proposed system provides a structured environment for beginner developers to contribute to open-source projects confidently. By connecting GitHub services with project recommendations.

2. Create Epics and User Stories

2.1 Introduction

In Agile Software Engineering, an Epic represents a major feature of the system, while User Stories describe individual requirements from the user's perspective. Breaking the project into Epics and User Stories helps the development team understand customer requirements clearly, prioritize features, and deliver software incrementally during each sprint.

For the proposed Open-Source Contribution Tracker and Recommendation System for Beginner Developers, the system is divided into six major Epics, each containing multiple User Stories that focus on delivering value to the end users.

2.2 Epic Identification

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-01 | User Registration & Authentication | Enables users to register, login, and manage their profiles securely. |
| EP-02 | GitHub Integration | Connects the user's GitHub account and retrieves contribution details automatically. |
| EP-03 | Project Recommendation | Suggests beginner-friendly open-source projects based on user skills and interests. |
| EP-04 | Contribution Tracking | Tracks commits, pull requests, issues, and repositories. |
| EP-05 | Progress Dashboard | Displays contribution statistics, badges, and performance reports. |
| EP-06 | Mentor & Feedback | Allows mentors to review progress and guide beginner developers. |

2.3 User Stories

Epic EP-01: User Registration & Authentication

| User Story ID | User Story |
| --- | --- |
| US-01 | As a beginner developer, I want to register an account so that I can access the platform securely. |
| US-02 | As a user, I want to log in securely so that my personal information remains protected. |
| US-03 | As a developer, I want to update my profile so that I receive accurate project recommendations. |

Epic EP-02: GitHub Integration

| User Story ID | User Story |
| --- | --- |
| US-04 | As a developer, I want to connect my GitHub account so that my contribution history is synchronized automatically. |
| US-05 | As a developer, I want to synchronize repositories so that all contribution details remain up to date. |

Epic EP-03: Project Recommendation

| User Story ID | User Story |
| --- | --- |
| US-06 | As a beginner developer, I want beginner-friendly project recommendations so that I can contribute confidently. |
| US-07 | As a developer, I want recommendations based on my programming skills so that I receive relevant projects. |
| US-08 | As a developer, I want to filter projects by difficulty level so that I can choose suitable repositories. |

Epic EP-04: Contribution Tracking

| User Story ID | User Story |
| --- | --- |
| US-09 | As a developer, I want to monitor my commits so that I can evaluate my coding activity. |
| US-10 | As a developer, I want to track pull requests so that I know the status of my contributions. |
| US-11 | As a developer, I want to track solved issues so that I can measure my learning progress. |

Epic EP-05: Progress Dashboard

| User Story ID | User Story |
| --- | --- |
| US-12 | As a developer, I want a dashboard displaying my contribution statistics so that I can monitor my progress. |
| US-13 | As a developer, I want achievement badges so that I stay motivated to contribute regularly. |

Epic EP-06: Mentor & Feedback

| User Story ID | User Story |
| --- | --- |
| US-14 | As a mentor, I want to review student contribution reports so that I can evaluate their performance. |
| US-15 | As a mentor, I want to recommend suitable projects so that students improve their technical skills. |

2.4 Epic and User Story Relationship

Insert SmartArt in MS Word

Insert → SmartArt → Hierarchy → Organization Chart

2.5 Summary

The identified Epics and User Stories clearly define the functional requirements of the proposed system. Each User Story focuses on a specific user requirement and supports incremental software development through Agile Sprint Planning. This structured approach improves collaboration, simplifies requirement management, and ensures that the development team delivers valuable features in every sprint.

3. Define Acceptance Criteria

3.1 Introduction

Acceptance Criteria are the conditions that must be satisfied before a User Story is considered complete. They help developers and testers understand the expected behavior of the system and verify whether the implemented feature meets user requirements. In Agile Software Engineering, Acceptance Criteria are commonly written using the Given–When–Then format to make requirements clear, measurable, and testable.

3.2 Acceptance Criteria

| User Story ID | Acceptance Criteria (Given – When – Then) |
| --- | --- |
| US-01 | Given a new user is on the registration page, When valid details are entered and the Register button is clicked, Then the account should be created successfully. |
| US-02 | Given a registered user, When valid login credentials are entered, Then the user should be redirected to the dashboard. |
| US-04 | Given a logged-in user, When the GitHub account is connected successfully, Then contribution history and repositories should be displayed automatically. |

3.3 Acceptance Criteria Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Chevron Process

3.4 Benefits of Acceptance Criteria

- Clearly defines the expected system behavior.

- Reduces misunderstandings between developers and stakeholders.

- Makes software requirements easy to test and validate.

- Improves software quality by ensuring every User Story meets its objective.

- Supports successful Sprint Review and Sprint Acceptance.

3.5 Summary

The Acceptance Criteria defined for the selected User Stories ensure that each feature is measurable, testable, and aligned with stakeholder expectations. Using the Given–When–Then format improves communication, simplifies testing, and helps the Agile team deliver reliable software within each sprint.

4. Prioritize the Product Backlog

4.1 Introduction

The Product Backlog is a prioritized list of all features and requirements needed to develop the system. In Agile methodology, the Product Owner prioritizes backlog items based on business value, user needs, and project dependencies. High-priority features are developed first to ensure that the most valuable functionalities are delivered early in the project.

4.2 Product Backlog

| Backlog ID | Feature / User Story | Priority | Business Value |
| --- | --- | --- | --- |
| PB-01 | User Registration | High | High |
| PB-02 | User Login | High | High |
| PB-03 | GitHub Account Integration | High | High |
| PB-04 | Project Recommendation | High | High |
| PB-05 | Contribution Tracking | High | High |
| PB-06 | Dashboard | High | High |
| PB-07 | Profile Management | Medium | Medium |
| PB-08 | Pull Request Tracking | Medium | Medium |
| PB-09 | Issue Tracking | Medium | Medium |
| PB-10 | Achievement Badges | Medium | Medium |
| PB-11 | Mentor Review | Medium | Medium |
| PB-12 | Mentor Recommendation | Low | Low |

4.3 Priority Classification

| Priority Level | Description |
| --- | --- |
| High | Core features required for the first software release. |
| Medium | Features that improve usability and user experience. |
| Low | Additional enhancements that can be implemented in future sprints. |

4.4 Product Backlog Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Process

Requirements

↓

Product Backlog

↓

Priority Analysis

↓

High → Medium → Low

↓

Sprint Planning

Figure 4.1: Product Backlog Prioritization Process

4.5 Summary

The Product Backlog organizes all project requirements according to their importance and business value. Prioritizing backlog items ensures that essential features such as user authentication, GitHub integration, project recommendation, and contribution tracking are completed first. This approach helps the development team deliver a functional product efficiently while supporting continuous improvement in future sprints.

5. Plan the Sprint Backlog

5.1 Introduction

A Sprint Backlog is a list of selected Product Backlog items that the development team commits to completing during a sprint. It contains the user stories, development tasks, assigned team members, and expected outcomes. For this project, the first sprint focuses on implementing the core features required to build a functional prototype.

5.2 Sprint Details

| Sprint Name | Sprint 1 |
| --- | --- |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Develop the core features of the Open-Source Contribution Tracker and Recommendation System |
| Team Size | 5 Members |

5.3 Sprint Backlog

| Task ID | Task | Assigned To | Status |
| --- | --- | --- | --- |
| T1 | Design User Registration Page | UI Developer | To Do |
| T2 | Develop Login Module | Backend Developer | To Do |
| T3 | Integrate GitHub API | Backend Developer | To Do |
| T4 | Develop Recommendation Module | Full Stack Developer | To Do |
| T5 | Create Contribution Dashboard | Frontend Developer | To Do |
| T6 | Testing and Bug Fixing | QA Tester | To Do |

5.4 Sprint Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Continuous Block Process

Product Backlog

↓

Sprint Planning

↓

Sprint Backlog

↓

Development

↓

Testing

↓

Sprint Review

Figure 5.1: Sprint Backlog Workflow

5.5 Sprint Task Board (Kanban Board)

| To Do | In Progress | Testing | Done |
| --- | --- | --- | --- |
| Registration Page | GitHub API | Dashboard Testing | Login Module |
| Recommendation Module | Profile Management | Bug Fixing | - |
| Dashboard Design | - | - | - |

5.6 Expected Sprint Outcome

At the end of Sprint 1, the development team is expected to deliver:

- User Registration and Login functionality.

- GitHub account integration.

- Basic project recommendation feature.

- Contribution tracking dashboard.

- Initial testing and bug fixes.

These deliverables will form the first working version (Minimum Viable Product - MVP) of the system.

5.7 Summary

The Sprint Backlog defines the work planned for the first sprint and assigns responsibilities to the development team. Proper sprint planning improves collaboration, tracks progress effectively and ensures that the team delivers a working software increment within the scheduled sprint duration.

6. Estimate Effort Using Story Points

6.1 Introduction

Story Points are used in Agile Software Development to estimate the effort required to complete a User Story. Instead of measuring work in hours, Story Points consider the complexity, risk, and amount of work involved. The Fibonacci sequence (1, 2, 3, 5, 8, 13) is commonly used for estimation.

6.2 Story Point Estimation

| User Story ID | User Story | Story Points |
| --- | --- | --- |
| US-01 | User Registration | 3 |
| US-02 | User Login | 2 |
| US-03 | Profile Management | 3 |
| US-04 | GitHub Integration | 8 |
| US-05 | Repository Synchronization | 5 |
| US-06 | Project Recommendation | 8 |
| US-07 | Skill-Based Filtering | 5 |
| US-08 | Difficulty Level Filtering | 3 |
| US-09 | Contribution Tracking | 8 |
| US-10 | Pull Request Tracking | 5 |
| US-11 | Issue Tracking | 5 |
| US-12 | Dashboard | 8 |
| US-13 | Achievement Badges | 3 |
| US-14 | Mentor Review | 5 |
| US-15 | Mentor Recommendation | 3 |

6.3 Story Point Scale

| Story Points | Effort Level |
| --- | --- |
| 1–2 | Very Low |
| 3 | Low |
| 5 | Medium |
| 8 | High |
| 13 | Very High |

Insert SmartArt

MS Word → Insert → SmartArt → Pyramid → Basic Pyramid

Figure 6.1: Story Point Estimation Scale

6.4 Summary

Story Point Estimation helps the Agile team understand the effort required for each User Story and supports effective sprint planning. High-complexity tasks such as GitHub Integration, Project Recommendation, Contribution Tracking, and Dashboard development are assigned higher Story Points because they require more implementation effort and testing.

7. Present the Sprint Goal and Expected Deliverables

7.1 Sprint Goal

The primary goal of Sprint 1 is to develop a functional prototype of the Open-Source Contribution Tracker and Recommendation System by implementing the essential features required for beginner developers. The sprint focuses on creating a secure user authentication system, integrating GitHub services, recommending beginner-friendly projects, and displaying contribution statistics through an interactive dashboard.

7.2 Expected Deliverables

| Deliverable | Description |
| --- | --- |
| User Registration & Login | Secure user authentication system |
| GitHub Integration | Connect GitHub account and retrieve contribution data |
| Project Recommendation | Recommend beginner-friendly open-source projects |
| Contribution Dashboard | Display commits, pull requests, and issue statistics |
| Testing Report | Verify functionality and fix identified defects |

7.3 Sprint Deliverables Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Chevron Process

Sprint Planning

↓

Development

↓

Testing

↓

Review

↓

Working Software

Figure 7.1: Sprint Goal and Deliverables Workflow

7.4 Summary

The successful completion of Sprint 1 delivers a working prototype with essential features that support beginner developers in exploring open-source projects, tracking contributions, and monitoring progress. These deliverables establish a strong foundation for future enhancements while ensuring that Agile development practices are followed throughout the project.

Overall Conclusion

The Open-Source Contribution Tracker and Recommendation System for Beginner Developers provide an effective solution for encouraging beginners to participate in open-source software development. By applying Agile practices such as Project Vision, Epics, User Stories, Acceptance Criteria, Product Backlog, Sprint Backlog, and Story Point Estimation, the project is well-structured and easy to manage. The proposed system enables users to discover suitable projects, track their GitHub contributions, monitor progress through dashboards, and receive guidance from mentors. Overall, the project improves collaboration, enhances practical programming skills, and supports continuous learning while following Agile Software Development principles for successful project delivery.

References

- Roger S. Pressman & Bruce R. Maxim, Software Engineering: A Practitioner's Approach, 9th Edition, McGraw-Hill Education, 2020.

- Kenneth S. Rubin, Essential Scrum: A Practical Guide to the Most Popular Agile Process, Addison-Wesley Professional, 2012.

- Agile Alliance, Agile 101 – Agile Principles and Practices, Available at: https://agilealliance.org/agile101/ (Accessed: July 2026).